# What Information Is Needed

* Bill Of Materials
* Engineering Work Packages
* Rates Of Placement
* Equipment Log
* Tools
* Schedule
* Work Force
* Inspection and Test Plan (ITP)

# What is the process of building an FIWP

* Define the Shift (Work Hours per FIWP)
* Examine each drawing
  + Bill Of Materials
  + Rate Of Placement per Material

# What needs to be reported

* Percent Complete
  + By Tag Completion
  + By ROP/Quantity Calculations
* Rates Of Placement
* PF

# What are the key positions involved and their involvement

* Field Engineer
  + Building/Distributing Work Packages
* General Foreman
  + Reporting on Work Hours spent
* SuperIntendent
  + Monitoring and Distribution of Work
* Foreman
* Crew